HANDOFF

Smart Capture + Fire-and-Forget Strengthening

March 13, 2026 | Montree Platform | Priority #0

# Executive Summary

This handoff contains a self-executing, self-improving build plan for strengthening the Smart Capture photo identification system and the fire-and-forget background task architecture. It is designed so that a fresh Claude chat session can execute it autonomously from beginning to end, audit its own work, identify further improvements, and cycle the entire process again until zero improvements remain.

Mission: Build all 6 recommendations, using the 3×3 audit methodology with continuous cycles until 3 consecutive clean audits. Then analyze what can be made stronger. Then build those improvements. Repeat until nothing can be improved.

Methodology: 3×3 = 3 plan-audit cycles + 3 build-audit cycles. After build, run audit cycles until 3 consecutive CLEAN (zero issues). Then self-analyze for further strengthening opportunities.

# Current System Architecture

## Smart Capture (Photo Insight)

The Smart Capture system uses Sonnet vision + tool_use to identify Montessori works from photos taken by teachers. It operates through a confidence zone system:

| Zone | Threshold | Behavior | Current Gap |
| --- | --- | --- | --- |
| GREEN | ≥ 0.95 match AND ≥ 0.95 confidence | Auto-update progress silently | No override option if wrong |
| AMBER | 0.5 – 0.95 either score | Show confirm/reject buttons | No candidate pills for correction |
| RED | < 0.5 either score | Scenario-based (A/B/C/D) | Scenario D dead-ends |

## Fire-and-Forget Architecture

Three independent background task systems operate with no unified coordination:

- photo-insight-store.ts — Module-level singleton Map using useSyncExternalStore. 60s client timeout, 30min eviction, max 50 entries. No retry on failure, no persistence.

- post-conversation-processor.ts — Extracts weekly summaries after Guru conversations via Haiku. Fire-and-forget with no retry, no queue.

- pattern-learner.ts — Cross-family pattern aggregation using EMA success rates. Processes corrections + confirmations into brain learnings.

## Corrections Pipeline

Teacher corrections flow: PhotoInsightButton → corrections/route.ts → update_work_accuracy RPC → brain raw_learnings. Two paths: confirm (accuracy EMA only, p_was_correct: true) and correct (correction row + EMA + brain learning extraction).

# Three Structural Gaps Identified

## Gap 1: No Override in Happy Path

When Smart Capture confidently identifies a work (GREEN zone, ≥ 0.95), there is no UI for the teacher to correct it if the identification is wrong. The auto-update happens silently and the teacher has no recourse except to manually fix progress on the shelf. This erodes trust because occasional confident-but-wrong identifications have no feedback path.

## Gap 2: Dead-End Self-Learning Loop

The corrections system records when a teacher corrects a wrong identification, but it does NOT record when the Guru gets it right. This means the accuracy EMA only trends downward over time (every correction pushes it lower, but confirmations never push it higher). The learning pipeline only sees failures, creating a skewed picture of actual accuracy.

## Gap 3: No Safety Net for Fire-and-Forget

All three background processors (photo-insight, post-conversation, pattern-learner) use fire-and-forget patterns with no retry, no persistence, and no unified task queue. If a network hiccup causes a photo analysis to fail, the result is simply lost. If the browser tab closes during an in-progress analysis, all queued work vanishes. There is no localStorage backup for partially completed work.

# Six Recommendations to Build

All 6 must be built in order. Each recommendation lists the exact files to modify, the changes required, and acceptance criteria.

## R1: Clickable Candidate Pills Everywhere

Priority: CRITICAL | Effort: ~45 min | Files: 2

Add tappable candidate work name pills to AMBER zone confirm/reject UI AND Scenario D (unknown work). When a teacher rejects an AMBER identification or sees Scenario D, they should see 3-5 candidate work names from the curriculum as quick-tap correction options, plus a search fallback.

### Files to Modify:

- app/api/montree/guru/photo-insight/route.ts — Return top 5 fuzzy match candidates (work_name + score) in API response alongside the primary match. Add a `candidates` array to the response JSON.

- components/montree/guru/PhotoInsightButton.tsx — Render candidate pills as tappable buttons below the reject action. On tap, auto-submit correction with selected candidate. For Scenario D, show candidates as the primary UI instead of dead-ending.

### Acceptance Criteria:

- AMBER zone: After tapping reject, 3-5 candidate pills appear with work names

- Scenario D: Candidate pills shown immediately (no dead end)

- Tapping a candidate pill auto-submits the correction via /api/montree/guru/corrections

- Search fallback available if none of the candidates are correct

- i18n keys added for EN + ZH (pill labels, search placeholder)

## R2: Record Confirmations, Not Just Corrections

Priority: HIGH | Effort: ~30 min | Files: 3

Track when teachers confirm correct identifications so the accuracy EMA trends upward on successes, not just downward on failures. This closes the dead-end self-learning loop.

### Files to Modify:

- components/montree/guru/PhotoInsightButton.tsx — In GREEN zone auto-update path, fire a background confirmation POST to corrections API after progress update succeeds. In AMBER zone confirm path, ensure existing confirm call sends p_was_correct: true (verify this works).

- app/api/montree/guru/corrections/route.ts — Verify the `action: 'confirm'` branch correctly calls `update_work_accuracy` RPC with `p_was_correct: true`. Add logging to track confirmation volume.

- lib/montree/guru/pattern-learner.ts — Ensure confirmations feed into the cross-family pattern aggregation. The pattern learner should see both successes and failures.

### Acceptance Criteria:

- GREEN zone auto-updates also fire a background confirmation

- AMBER zone confirmations correctly update accuracy EMA upward

- Pattern learner receives both confirmation and correction signals

- No user-visible UI change (background operation)

## R3: Retry Wrapper for Fire-and-Forget Processors

Priority: HIGH | Effort: ~60 min | Files: 4

Create a unified retry wrapper that all three fire-and-forget systems use. Exponential backoff, max 3 retries, error categorization (retryable vs permanent).

### Files to Create/Modify:

- lib/montree/background-task-runner.ts (NEW) — Generic retry wrapper: `runWithRetry(taskFn, opts)`. Options: maxRetries (default 3), baseDelay (default 1000ms), maxDelay (default 10000ms), isRetryable (function to classify errors). Exponential backoff with jitter. Console.error on final failure. Returns Promise<T | null>.

- lib/montree/photo-insight-store.ts — Wrap the fetch call inside `runWithRetry()`. On final failure, set entry status to 'error' with a user-visible retry button.

- lib/montree/guru/post-conversation-processor.ts — Wrap Haiku extraction call inside `runWithRetry()`. Log failures but do not surface to user (background task).

- lib/montree/guru/pattern-learner.ts — Wrap pattern aggregation calls inside `runWithRetry()`. Same pattern as post-conversation.

### Acceptance Criteria:

- All 3 processors use the shared retry wrapper

- Transient network errors (fetch failures, 5xx) are retried up to 3 times

- Permanent errors (4xx, validation) are NOT retried

- Photo insight shows retry button on final failure

- All final failures logged with console.error

## R4: Work Name Validation on Corrections

Priority: MEDIUM | Effort: ~20 min | Files: 1

When a teacher submits a correction with a work name, validate it exists in the classroom curriculum before recording. Prevents typos and garbage data from polluting the accuracy EMA.

### Files to Modify:

- app/api/montree/guru/corrections/route.ts — After receiving corrected_work_name, query montree_classroom_curriculum to verify the work exists for that classroom. If not found, return 400 with an error message. Also fuzzy-match against curriculum to suggest the closest match if exact match fails.

### Acceptance Criteria:

- Invalid work names rejected with 400 status

- Fuzzy suggestion returned when close match found

- Valid corrections proceed as before

- Existing correction flow unchanged for valid work names

## R5: Widen Duplicate Detection Window

Priority: LOW | Effort: ~10 min | Files: 1

The current duplicate detection window is 5 minutes. Teachers often photograph the same work multiple times during a session (different angles, retakes). Widen to 15 minutes to catch more duplicates.

### Files to Modify:

- app/api/montree/guru/photo-insight/route.ts — Change the duplicate detection query window from 5 minutes to 15 minutes. The query filters `montree_media` by child_id + work_id + created_at within the window.

### Acceptance Criteria:

- Duplicate detection window is 15 minutes (was 5)

- Duplicate photos correctly flagged and handled

- No regression in non-duplicate photo processing

## R6: localStorage Backup for In-Progress Analyses

Priority: MEDIUM | Effort: ~45 min | Files: 1

When a teacher takes a photo and the analysis starts, persist the request to localStorage. If the browser tab closes and reopens, restore pending analyses and show their results (or re-trigger). This prevents lost work from accidental tab closures.

### Files to Modify:

- lib/montree/photo-insight-store.ts — On analysis start, write entry (mediaId, childId, photoUrl, timestamp) to localStorage under key `montree_pending_analyses`. On store initialization, check localStorage for pending entries and restore them (if < 30 min old, re-trigger fetch; if result cached server-side, retrieve it). On analysis complete/error, remove from localStorage. Use try-catch around all localStorage operations (Safari private browsing throws).

### Acceptance Criteria:

- Pending analyses survive tab close/reopen within 30 minutes

- Stale entries (> 30 min) are cleaned up on init

- localStorage errors silently caught (no crash in private browsing)

- No duplicate analyses triggered on restore

# Build Methodology: The 3×3 Self-Improving Loop

## Phase 1: Plan (3 Plan-Audit Cycles)

Before writing any code, plan the implementation for each recommendation:

- Draft the implementation plan for R1-R6 (which lines to change, what to add)

- Audit the plan: check for missing edge cases, i18n gaps, type safety issues

- Revise the plan based on audit findings. Repeat until plan is clean.

## Phase 2: Build (3 Build-Audit Cycles)

Implement all 6 recommendations in order (R1 through R6):

- Build R1 through R6, making surgical edits to the files listed above

- After each recommendation, audit the changed files for: TypeScript errors, missing null checks, i18n parity (EN/ZH), silent catches, unsafe .single() calls, hardcoded strings

- Fix all audit findings before moving to next recommendation

## Phase 3: Continuous Audit (Until 3 Consecutive CLEAN)

After all 6 recommendations are built:

- Run a full audit across ALL modified files. Check: TypeScript compilation, .single() vs .maybeSingle(), silent catches, i18n key parity, hardcoded English strings, missing error handling, React hook deps, stale closures

- Fix all findings

- Repeat audit. Continue until 3 CONSECUTIVE audit cycles return ZERO issues

## Phase 4: Self-Improvement Analysis

After 3 clean audits:

- Re-read all modified files end-to-end

- Analyze: What can be made stronger? What edge cases were missed? What architectural improvements would make this more robust?

- If improvements identified: go back to Phase 2 and build them

- If no improvements identified: the mission is complete

## Phase 5: Repeat

The loop: Build → Audit (3× clean) → Analyze for improvements → Build improvements → Audit (3× clean) → Analyze again → ... → Nothing left to improve → DONE

# Complete File Reference

| File Path | Action | Rec # |
| --- | --- | --- |
| app/api/montree/guru/photo-insight/route.ts | MODIFY | R1, R5 |
| components/montree/guru/PhotoInsightButton.tsx | MODIFY | R1, R2 |
| app/api/montree/guru/corrections/route.ts | MODIFY | R2, R4 |
| lib/montree/guru/pattern-learner.ts | MODIFY | R2, R3 |
| lib/montree/background-task-runner.ts | NEW | R3 |
| lib/montree/photo-insight-store.ts | MODIFY | R3, R6 |
| lib/montree/guru/post-conversation-processor.ts | MODIFY | R3 |
| lib/montree/i18n/en.ts | MODIFY | R1 |
| lib/montree/i18n/zh.ts | MODIFY | R1 |

## i18n Keys to Add

| Key | EN | ZH |
| --- | --- | --- |
| photoInsight.candidates | Did you mean: | 您是指: |
| photoInsight.searchOther | Search other works | 搜索其他工作 |
| photoInsight.retryAnalysis | Retry | 重试 |
| photoInsight.analysisFailed | Analysis failed | 分析失败 |

# Execution Instructions for Fresh Chat

Copy-paste the following into a new Claude chat session to begin autonomous execution:

Read docs/handoffs/HANDOFF_SMART_CAPTURE_STRENGTHENING.docx then execute the complete build plan autonomously. Use the 3×3 methodology: plan-audit ×3, build-audit ×3, continuous audit until 3 consecutive CLEAN. After clean audits, analyze what can be strengthened further, build those improvements, audit again. Repeat the entire improvement cycle until you cannot identify any further improvements. Do not ask what to do next — just keep going until the mission is complete.

## Pre-Flight Checklist

Before starting the build, verify:

- All 6 target files exist and are readable

- npm run build completes without errors (baseline)

- i18n en.ts and zh.ts have equal key counts (parity check)

- No uncommitted changes that would conflict

## Post-Build Verification

After all 6 recommendations are built and audited:

- npm run build — zero errors

- i18n parity check — en.ts and zh.ts have same number of keys

- All new code has error handling (no silent catches)

- All Supabase queries use .maybeSingle() where 0 rows is possible

- All user-facing strings use t() i18n calls

- React hook dependency arrays are complete

- AbortController cleanup on unmount for all fetch calls

- No hardcoded English strings in any modified file

# Deploy

Status: NOT YET PUSHED. All changes from Mar 8–13 sessions are local.

Migration required: psql $DATABASE_URL -f migrations/137_raz_4th_photo.sql

Push command (from Mac):

cd ~/Desktop/Master\ Brain/ACTIVE/whale && git add -A && git commit -m "feat: smart capture strengthening + fire-and-forget retry + all Mar 8-13 changes" && git push origin main

After push, Railway auto-deploys from main. Run migration 137 manually against Supabase.

End of Handoff